## Slide 1: APS/PDW to Azure Synapse Analytics migration
AMA Group AMAArchitects@service.microsoft.com

## Slide 2: Agenda
Goals and Benefits of process
Workshop
Migration Process
Migration Tools

## Slide 3: Migration Approach

## Slide 4: APS Migration – Goals and Benefits
Goals:
  Smooth and effective deployment to achieve customer success
  Set up implementation work for success
  Drive Partner business opportunities
  Drive deployment of Azure Synapse
  Drive quality references
Achieved through:
  Quality knowledge transfer to customers
  Customer specific discovery and design
  Based on the customer’s business requirements
  Deliver an implementable plan
  Provide migration tools

## Slide 5: APS Migration
Discovery Workshop:
      Complete a migration assessment questionnaire.
      Perform a Pre-Assessment of the APS System. (tools available from MS)
      Determine Database to Schema migration approach.
      Determine the scope of the migration.
Implementation:
      Configure Export/Import Process (APS & Synapse)
      Script out the APS objects (Schemas/Tables/Views/SPs).
      Get Data Validation – Row Counts on Tables in APS
      Create Synapse Schemas/Tables/Views
      Create/Migrate Synapse SPs
      Create External Tables (APS and Synapse)
      Setup Scheduled Jobs (ETL) (Carried out by Customer)
      Export Data to Azure
      Import Data into Synapse
      Rebuild Indexes/Stats
      Migrate Security (Carried out by Customer with Microsoft’s Assistance)
      Validate Data between APS and Synapse
      Performance tune Synapse

## Slide 6: Discovery Workshop - Objectives
    Provide customer with overview of how to migrate existing DW solutions to Azure
    Review the high-level vision of the customer, business, and project scope
    Gather detailed metadata on the existing APS system to accurately estimate the migration
    Understand data use cases
    Understand end-to-end solution architecture
    Understand availability requirements of data
    Understand load / query performance expectations
    Identify 3rd party solution integration tools in use
    Understand code artifacts requiring migration re-work in the existing solution
    Understand data flow timing and the available windows for migration
    Understand the existing infrastructure of the complete solution

## Slide 7: APS Migration Steps – Discovery workshop
The discovery workshop duration depends on the complexity of the customers implementation.
Complete a migration assessment questionnaire. – Prior to workshop
Perform a Assessment of the APS System (tools available from Microsoft) - Prior to workshop
Determine Database to Schema migration approach.
Determine the scope of the migration.

## Slide 8: APS Migration Steps – Questionnaire
Document is prepared by both you and the customer to help determine the correct Azure infrastructure needed to support their existing and future plans.

## Slide 9: APS Migration Steps – Assessment
Assessment script to gather information on the APS system to better enable an accurate estimate for the migration. This script captures the following info:
Version of the APS system – @@version - Version_{Datetime}.csv
Count of all objects in all APS databases. – sys.objects - ObjectCount_{Datetime}.csv
List of all tables and their attributes (distribution type, # partitions, storage type and Distribution column) – various system tables – TableMetadata_{DateTime}.csv
Listing of the ShowSpaceUsed for all tables. – DBCC pdw_showspaceused – ShowSpaceUsed_{Datetime}.csv
Report the number of nodes and total number of distributions on the APS.
List of Tables with table name, schema name, and database name in a CSV file that can be used to script out the "Create Table" Statements.
List of Views with view name, schema name, and database name in a CSV file that can be used to script out the "Create View" Statements.
List of Stored Procedures with stored procedure name, schema name, and database name in a CSV file that can be used to script out the "Create Proc" Statements.

## Slide 10: APS Migration Steps – Assessment
CVS Script Config File
AssessmentDriver_V2.ps1
Prompts for several items
Output.csv
RunSQLStatement.ps1
Uses Invoke-SQLCMD to execute SQL statement
APS (PDW)
1 = Run the line
0 = Skip the line

## Slide 11: Migration Tools Steps – Assessment Config
Modify configuration CSV file for AssessmentDriver_V2.ps1 script. This is a CSV file containing the following columns:
Parameter | Purpose | Sample Value
Active | 1 – Run line, 0 – Skip line | 0 or 1
SourceSystem | APS, Netezza, Snowflake, Oracle, Teradata | APS
RunFor | Server – the query will be executed at server level DB – the query will be executed at database level Table – the query will be executed at tables level | ALL
DB | ALL – the query will be executed for all databases None – the query will be executed for server instance only | ALL
CommandType | SQL – the query is SQL-query DBCC – the query is DBCC command | SQL
ExportFilename | Name of the output file to save the sql statement results. Datetime will be added to the end of the filename along with .csv. | ObjectCount
ScriptName | Name of the file to store the script in. This should match the object name if possible | ObjectCount_V1.sql

## Slide 12: Migration Tools Steps – Assessment
Run PowerShell script AssessmentDriver_V2.ps1. This script will prompt for the following information:
      “Enter the name of the SQLScriptToRun.csv File.” – This will be the location\name of the config File SQLScriptToRun.csv.
        Default: C:\AzureSynapseScriptsAndAccelerators\Assessment\SQLScriptsToRun.csv
      “Enter the Path of the Output File Directory.” – This will be the location all result/output files are sent to
        Default: C:\APSPreAssessment\Output\0_PreAssessment
      “Enter the name of the Server”
        This is the APS server you are wanting to connect to: “aps,17001” or “APS Server IP Address, 17001”
      “Enter ‘Yes’ to connect using Integrated security, otherwise Enter 'No'”
        Allows YES or No
      If No to last question, “Enter the User Name if not using Integrated:” – User name with permission run the scripts
      “PDW Password” – Enter the Password for the user – reads password as a secure string
To be updated

## Slide 13: APS vs Azure Synapse

## Slide 14: Architecture for APS - Distributions
CREATE TABLE myTable (column Defs) WITH ( DISTRIBUTION = HASH (id));
MPP Node 1
Create Table <table GUID>_a
Create Table <table GUID>_b
…
Create Table <table GUID>_h
8 tables per node
MPP Node 2
Create Table <table GUID>_a
Create Table <table GUID>_b
…
Create Table <table GUID>_h
MPP Node 8
Create Table <table GUID>_a
Create Table <table GUID>_b
…
Create Table <table GUID>_h
MPP Node …
Final result – 8 Compute Nodes
64 individual tables across an
8-node (1 data rack) appliance
HP
7 - Racks
2 - 56 Compute nodes
8-node (1 data rack) appliance
Dell & Quanta
6 - Racks
2 - 54 Compute nodes
9-node (1 data rack) appliance

## Slide 15: Architecture for Azure Synapse - Distributions
CREATE TABLE myTable (column Defs) WITH ( DISTRIBUTION = HASH (id));
Azure Storage Blob(s)
D52
D51
D53
D54
D55
D56
D58
D57
D59
D60
D12
D11
D13
D14
D15
D16
D18
D17
D19
D20
D22
D21
D23
D24
D25
D26
D28
D27
D29
D30
D32
D31
D33
D34
D35
D36
D38
D37
D39
D40
D42
D41
D43
D44
D45
D46
D48
D47
D49
D50
D2
D1
D3
D4
D5
D6
D8
D7
D9
D10

## Slide 16: Architecture for Azure Synapse – DWU100
Azure Synapse
Engine
Worker1
Azure Storage Blob(s)
D12
D11
D13
D14
D15
D16
D18
D17
D19
D20
D22
D21
D23
D24
D25
D26
D28
D27
D29
D30
D32
D31
D33
D34
D35
D36
D38
D37
D39
D40
D42
D41
D43
D44
D45
D46
D48
D47
D49
D50
D52
D51
D53
D54
D55
D56
D58
D57
D59
D60
D2
D1
D3
D4
D5
D6
D8
D7
D9
D10

## Slide 17: Architecture for Azure Synapse – DWU3000
Azure Storage Blob(s)
D12
D11
D13
D14
D15
D16
D18
D17
D19
D20
D22
D21
D23
D24
D25
D26
D28
D27
D29
D30
D32
D31
D33
D34
D35
D36
D38
D37
D39
D40
D42
D41
D43
D44
D45
D46
D48
D47
D49
D50
D52
D51
D53
D54
D55
D56
D58
D57
D59
D60
D2
D1
D3
D4
D5
D6
D8
D7
D9
D10
Azure SQL Data Warehouse
Engine
Worker4
Worker1
Worker5
Worker3
Worker2
Worker6

## Slide 18: APS Migration – APS & Synapse Major Differences
APS:
Compute nodes range from 2 – 56
Distributions vary from 16 – 448
SQL Capabilities depend on version installed
GetDate() – Returns date based on APS time zone
Multiple Databases
Default Index – HEAP
DWLoader
Azure DW:
Compute nodes range from 1 – 60
Distributions are Static at 60
SQL Capabilities - What’s currently available on Azure SQL DW
Getdate() – Returns only UTC Time. Can’t be changed
Single Database
Default Index – Clustered Column Store
No DWLoader - SQL DW Upload Task in SSIS (SSIS Azure Feature pack)

## Slide 19: DDL Migration - DB based vs. Schema Based
APS is an instance level service that supports multiple databases. Azure Synapse is a database-level service that has one database per instance.
In order to migrate APS code and data into Synapse, DB name and schema name must be changed.
An example is shown on the right to illustrate the changes.
After the new DB name and schema names are determined, all meta data (DDLs & DMLs: Tables, Views) and code (Stored Procedures) must be modified accordingly. Then the new DDLs, DMLs, and SPs can be installed in Synapse.
APS
Appliance
Azure
Synapse
RETAIL_DW
Combined into one Single DB: NCDB
RETAIL_ST
RETAIL_DM
FINANCE
APS Database | APS Schema Name | Synapse DB Name | Synapse Schema Name
RETAIL_ST | DBO | NCDB | RETAIL_ST_DBO
RETAIL_DW | DBO | NCDB | RETAIL_DW_DBO
RETAIL_DM | DBO | NCDB | RETAIL_DM_DBO
FINANCE | FN | NCDB | FINANCE_FN

## Slide 20: Migration Process & Options

## Slide 21: Migration Process - APS
The following items need to be migrated from APS to Synapse.
DDL (Table)
Code (Stored Procedures, Views and ETL process)
Security
Data
The DDL and DML can be migrated using internal tools available from Microsoft (APS Migration Tools).
Security will need to be migrated by hand.
To migrate data to Azure, several approaches can be taken. Each approach has a set of prerequisites as well as pros and cons. Each method should be analyzed considering customers environment, data load frequency and security requirements.
Data Migration approaches:
BCP data out of APS – Polybase data into Syanpse from WASB or Azure Data Lake
Polybase data out of APS to Azure Storage Blob - Polybase data into Synapse from ASB or Azure Data Lake.
SSIS – Source(APS) Destination(Synapse)
ADF – Extract data from APS to Synapse
Import Export Service

## Slide 22: Migration Tasks
APS
Create Table
Create Stats
Create Index
DDL
Script DDL Objects
1
Create APS Export & Synapse Import Scripts COPY INTO
(A) Export Data
5
Create View
Create Stored Proc Create Function
DML
Create User
Create Role
Security
CSV
RC
Data
Create Table
Create External Table
DDL
(C) Import Data
5
Create View
Create Stored Procedure
DML
Create User/DB User
Secure Objects/Data
Security
Create Ext Tables
CTAS/Insert
Export & Import Scripts
Create Synapse
External Tables
4
Convert DDLs
(B) Deploy Synapse
External Tables
5
3
2

## Slide 23: Data Migration Approach - BCP
BCP Data out of APS – Polybase data into Synapse
While APS did not receive BCP in support until AU4, this method will still work on earlier versions as the process is exporting data and not importing. This process utilizes the SQL Server tool BCP to export data out of the APS system and store the data in Flat Files. These files are then copied to either WASB or Azure DataLake where they can be consumed using Polybase to load Synapse.
Pros:
Can break up large table by partition.
Can Zip files before moving them to Azure in another step.
Familiar tool for SQL Server DBA’s.
Data reloads for Dev/QA/Prod does not need to extract unchanged data from APS
Cons:
All data is passed through the control node and therefore is single threaded. To utilize multiple export paths, multiple BCP commands will be necessary.
Must have local disk space to store files until they are moved to Azure.
Potential file delimiter issues
ZIP
BCP
Local Disk
Local Disk
Optional
Copy Process
Power
Shell
AZCopy
Polybase
Polybase

## Slide 24: Data Migration Approach – Polybase Out Polybase In
Polybase Data out of APS – Polybase data into Synapse
Polybase is one of the fasted methods for importing and exporting data from APS to Synapse. However, the true speed is dependent on the connection speed between APS and Azure. The overall speed needs to be tested. Before using this method, clearance should be obtained from the organizations IT/Security group to ensure the export will not consume the bandwidth of the Azure connection. Polybase does have the ability to compress files as they are created. APS can only create the Polybase file on WASB. IF they are to be stored/consumed from ADLS, an additional step will be needed to copy them to ADLS from WASB.
Pros:
Can break up large table by partition. Will require additional External Tables.
Can Zip files before moving them to Azure.
Each Distribution runs in parallel making this the fastest method to export/import file into Synapse. Export speed is dependent on the network connection to Azure.
Data reloads for Dev/QA/Prod do not need to extract unchanged data from APS again
Cons:
APS can only utilize WASB currently.
Potential file delimiter issues
Polybase
Polybase
Polybase
ADLCopy /
Powershell

## Slide 25: Data Migration Approach – SSIS
SSIS – ELT of data from APS to Synapse
SSIS can be used to automate the data extract from APS and import into Synapse.
There are two (2) Options with this approach:
Extraction of the data to flat files in one task. Utilize Polybase to import the Files to Synapse
Extraction of the data and direct insert into the Synapse Tables.
Flat File to Azure – Polybase into Synapse Approach:
Pros:
Can Zip files before moving them to Azure.
Large Tables can be extracted by partition eliminating the need to load all the data in a single migration operation.
Can move the File to WASB or ADLS
Logging built into SSIS
Can use Scripting to create SSIS Packages (BIML, Ezapi, SSIS API)
Data reloads for Dev/QA/Prod do not need to extract unchanged data from APS
Cons:
Additional overhead of using SSIS (Licenses and Server)
Possible delimiter issues
Polybase
Polybase
SSIS
OR

## Slide 26: Data Migration Approach – SSIS
SSIS – ELT of data from APS to Synapse
Direct Insert to Synapse:
Pros:
Large Tables can be extracted by partition eliminating the need to load all the data in a single migration operation.
Logging built into SSIS
Can use Scripting to create SSIS Packages (BIML, Ezapi, SSIS API)
No need for additional space for flat Files
No issues with delimiters
Cons:
Data reloads during testing must extract data from source.
Additional overhead of using SSIS (Licenses and Server)
Data is not compressed before sending to Synapse
SSIS

## Slide 27: Data Migration Approach – ADF
ADF – Data extract from APS to Synapse
ADF can be used to automate the data extract from APS and import into Synapse.
There are two (2) Options with this approach:
Extraction of the data to flat files in one task. Utilize a second task to import the Files to Synapse
Extraction of the data and direct insert into the Synapse Tables.
Flat File Extract to Blob/ADLS Approach:
Pros:
Large Tables can be extracted by partition eliminating the need to load all the data in a single migration operation.
Can move the File to WASB or ADLS
Logging built into ADF
Can use Scripting to create ADF process
Data reloads for Dev/QA/Prod does not need to extract unchanged data from APS
Cons:
Possible delimiter issues
Speed is limited to the speed of the control node. Data is copied to Blob or ADLS first. Does not use Polybase on the APS to extract data.
Additional setup and configuration of Azure Data Management Gateway
Files are copied to WASB or ADLS before being sent to Synapse
Polybase
Polybase
OR

## Slide 28: Data Migration Approach – ADF
ADF – Data extract from APS to Synapse
Direct Insert to Synapse:
Pros:
Large Tables can be extracted by partition eliminating the need to load all the data in a single migration operation.
Logging built into ADF
Can use Scripting to create ADF Tasks
Cons:
Data reloads during testing must extract data from source.
Speed is dependent on the how fast the control node can provide data. This does not use polybase to extract data on APS.
Additional setup and configuration of Azure Data Management Gateway
Potential Delimiter issues
Files are copied to WASB or ADLS before being sent to Synapse

## Slide 29: Data Migration Approach – Azure Import/Export Service
Azure Export/Import Service
The Azure export/import service can be used to transfer large datasets from on premises to Azure through the use of a SATA Hard Drive. The files need to be copied to an external hard drive that has been registered/configured in the Azure Portal to be used with this service. The drive is then shipped to Azure where the data is copied to the specified WASB account during configuration.
Pros:
Can Zip files before moving them to azure.
Large Tables can be extracted by partition eliminating the need to load all the data in a single migration operation.
Data reloads for Dev/QA/Prod do not need to extract unchanged data from APS.
Bitlocker encrypted drive.
Cons:
Additional time to get data to Azure. Shipping and loading process.
Possible delimiter issues.
Changes/Deltas between the initial extract and the final load has the potential to be larger than the previous methods.
Can only load to WASB.
Additional configuration\install\removal\shipping of SATA Drive.
ZIP
BCP
Local Disk
Local Disk
Optional
Ship Drive
Polybase
Polybase
Script/ADLCopy

## Slide 30: Data Migration Approach – Azure Data Box Service
Azure Data Box (Disk) Service
The Data Box service can be used to transfer very large datasets (Up to 100TB) from on premises to Azure. If the data size is less than 40TB, Data Box Disk service may be used. You can order the Data Box or Disk through Azure portal which will be shipped to customer location by Microsoft. Customer can then connect the Data Box into their network (or USB/SATA connection in case of Data Disk) and copy the files to it. The Box or Disks then shipped to Azure data center where the data is imported into customer specified WASB account.
Pros:
Can Zip files before moving them to azure.
Very large datasets (40 to 100TB) can be moved easily.
Microsoft provides the necessary storage hardware.
AES encryption of the data for strong security.
Cons:
Additional time needed to get data to Azure due to shipping and loading process.
Changes/Deltas between the initial extract and the final load has the potential to be larger than the previous methods.
Relatively less repeatability.
Additional configuration\install\removal\shipping of storage.
ZIP
BCP
Optional
Ship Drive
Polybase
Polybase
Script/ADLCopy

## Slide 31: SSIS Migration Approach – Lift and Shift with ADF V2
If customer is using SSIS packages for ongoing ingestion of data, same packages can be migrated to Azure for ingesting data directly into Synapse.
Provision SSIS on Azure
  Create SSIS Catalog (SSISDB)
  Create Azure-SSIS Integration Runtime
Modify Packages
  Use latest version of SSDT (15.3 or later)
  Modify connection strings with SQL DW as target
Deploy Packages to SSIS on Azure
  Connect to SSISDB in Azure
  Use project deployment model
Run/Schedule Packages
  Use Execute SSIS Package activity in ADF V2
  Schedule using
    ADF Pipeline
    SSMS
    SQL MI Agent
    SQL Server Agent on-premises

## Slide 32: APS Polybase Setup (pre – APS 2016)
The following preparation steps need to be performed on the APS system. Please work with the Customer’s APS support engineer to configure the APS with these steps. This will require a restart of the APS region.
Modify core-site.xml file on PDW control node to add Azure BLOB storage credentials
  This file is available under C:\Program Files\Microsoft SQL Server Parallel Data Warehouse\100\Hadoop\conf\
Modify ‘Hadoop Connectivity’ PDW configuration option to enable BLOB connectivity
Ex: EXEC sp_configure 'hadoop connectivity', 4;
RECONFIGURE;
3. Restart PDW region

## Slide 33: APS Polybase Setup (pre – APS 2016) – contd.
After BLOB storage access is configured, the following steps need to be completed for Polybase access to the Blob storage:
Configure DNS forwarders with external DNS names on AD01 and AD02 (if not already done)
Create External Data Source (Linked to the Azure Blob Storage Account and a particular container)
CREATE EXTERNAL DATA SOURCE myBlobDS with (
  TYPE = HADOOP,
  LOCATION = 'wasbs://myblobcontainer@myblobstorageaccount.blob.core.windows.net’,
3. Create External File Format
CREATE EXTERNAL FILE FORMAT RCFileFormat WITH (
FORMAT_TYPE = RCFILE,
SERDE_METHOD = 'org.apache.hadoop.hive.serde2.columnar.LazyBinaryColumnarSerDe' )

## Slide 34: APS Polybase Setup (APS 2016+)
The following preparation steps need to be performed on the APS (2016 or higher) system for Polybase access to the Blob storage.
Modify ‘Hadoop Connectivity’ PDW configuration option to enable BLOB connectivity
Create a Master Key on the database (if not already done)
Create Database Scoped Credential (linked to Azure Blob Storage Account)
Create External Data Source (Linked to the Azure Blob Storage Account and a particular container)
Create External File Format

## Slide 35: APS Polybase Setup (APS 2016+) – contd.
EXEC sp_configure 'hadoop connectivity', 4;
RECONFIGURE;
CREATE MASTER KEY ENCRYPTION BY PASSWORD = 'P@ssword!23’;
CREATE DATABASE SCOPED CREDENTIAL myBlobCred
    WITH IDENTITY = ‘myblobstorageaccount', -- Blob Storage Account Name
    SECRET = 'ThisisMaskedKeyLongNameLongStringGenerated GetThisKeyFromYourAzureStorageAccount==‘ -- Blob Storage Access Key
CREATE EXTERNAL DATA SOURCE myBlobDS with (
  TYPE = HADOOP,
  LOCATION = 'wasbs://myblobcontainer@myblobstorageaccount.blob.core.windows.net’,
  CREDENTIAL = myBlobCred -- This name must match the database scoped credential name
CREATE EXTERNAL FILE FORMAT RCFileFormat WITH (
FORMAT_TYPE = RCFILE,
SERDE_METHOD = 'org.apache.hadoop.hive.serde2.columnar.LazyBinaryColumnarSerDe' )

## Slide 36: Data Migration – Export/Import Issues
Data export from APS and/or import into Synapse may fail due to certain Polybase limitations, as explained below:
Using Delimited Text File Format – Line Feeds (LF) and/or Carriage Returns (CR) embedded inside a string field.
Polybase treats these characters as first-class citizens and breaks the strings during the export.
    Workaround 1: export using RCFile/ORC/Parquet File Format
    Workaround 2: Replace embedded CR/LFs with any other supported characters during the export
2. Using RCFile/ORC/Parquet File Format, blank Values in string column will be implicitly converted to NULL during export.
Export will fail if the string column is defined as NOT NULL. Possible data corruption if customer wants to treat NULLs and blanks distinctly
    Recommendation: Use Delimited Text File Format.
    Workaround 1: Clean up data in source DB to remove/replace any unnecessary blank values
    Workaround 2: Temporarily change the empty strings in source DB to supported values, replace them back to empty strings once import is complete
    Workaround 3: Temporarily change the Synapse column definition to allow Null. After Import, create new table with original APS table definition and CTAS data over to the new table from imported table.
    Workaround 4 (Not recommended): Set Reject_Value in external table definition to a higher value so that errored rows can be ignored during the export. Even if export does not throw errors, not all records will be imported.

## Slide 37: Data Migration – Export/Import Issues (contd.)
Exporting datetime data using RCFile, ORC, or ORC format Datetime values will be converted to UTC during the import.
    Workaround 1: Convert the datetime values to varchar during the export. Convert values back to datetime during the import to Synapse. Ex: SELECT CONVERT(NVARCHAR(25), PostTime, 121) AS PostTime FROM [EXTDatabaseLog]
    Workaround 2: Use Delimited Text file format for export/import.
Exporting with USE_TYPE_DEFAULT set to TRUE in External File Format Definition.
This may cause unintended data value changes, as it will convert all blank values in string columns to NULLs,
numeric/float columns to ‘0’ and in DATETIME columns to ‘1900-01-01’
    Recommendation: Set the USE_TYPE_DEFAULT to FALSE and take any appropriate action on the blank values before the export

## Slide 38: Data Migration – Export/Import Issues (contd.)
5. Exporting data to Premium BLOB storage or ADLS
External table creation with the location pointing to Premium BLOB storage or ADLS will fail as it is currently not supported
    Workaround 1: Use Standard BLOB storage account as the location
    Workaround 2: Use BCP to export the data to local storage first and use manual methods to upload files to BLOB storage/ADLS
Exporting data from very large tables
  Export may fail intermittently due to network bandwidth or Java related issues
    Workaround 1: Use BCP to export the data to local storage first and use manual methods to upload files to BLOB storage/ADLS
    Workaround 2: Export the data from large tables in batches (Ex: by partition, by filter condition etc.)

## Slide 39: Data Migration – Export and Import Data
Export/Import | Scenarios | DELIMITEDTEXT-NoZip | RCFile-NoZip | ORCFile-NoZip | ParquetFile-NoZip
APS-Export | 1 - Column Delimiter | OK | OK | OK | OK
APS-Export | 2 - String Delimiter | OK | OK | OK | OK
APS-Export | 3 - Line Feed | OK | OK | OK | OK
APS-Export | 4 - Empty And Null Strings | OK | Empty strings in "Not Null" columns cause errors. Data cleansing necessary. | Same as RC File | Same as RC File
APS-Export | 5 -Dates And Time | OK | Cannot Export Dates with Mixed Formats. Work around: Convert Dates to varchar (Export) and then convert back to Dates (Import) | Same as RC File | Same as RC File
Synapse-Import | 1 - Column Delimiter | OK | OK | OK | OK
Synapse-Import | 2 - String Delimiter | OK if the right string delimiter is used. | OK | OK | OK
Synapse-Import | 3 - Line Feed | Problem - MSG107090 - Error: (Tokenization failed), Error: No closing string delimiter. (Issue #1) | OK | OK | OK
Synapse-Import | 4 - Empty And Null Strings | OK | Convert empty string to Null. | Convert empty string to Null. | Convert empty string to Null.
Synapse-Import | 5 -Dates And Time | OK | Workaround Method: Dates->Varchar->Dates Conversion | Workaround Method: Dates->Varchar->Dates Conversion | Workaround Method: Dates->Varchar->Dates Conversion
* All tests performed with APS 2016 and SQLDW Gen1. Results may differ for older/different APS appliances.

## Slide 40: APS to Synapse Conversion – stored proc conversion
Description | Before | After | Notes
3-Part and 2-Part Name | [CS_STAGE].[CSS].Table Or CSS.Table | CSS_ST.Table | All 3-part and 2-part naming conventions need to be converted to only contain the schema name. The DB Name has to be removed.
System tables containing DB Name | CS_STAGE.sys.tables | sys.tables | All system tables referenced in a SP will need to have the DB Name removed in Synapse.
System Table Queries | IF EXISTS (SELECT 1 FROM [DBName].SYS.OBJECTS WHERE TYPE = 'U' AND NAME = ‘Table_Name') | IF EXISTS (SELECT 1 FROM sys.schemas s JOIN sys.tables t ON s.schema_id = t.schema_id WHERE s.name = ‘Schema_Name' AND t.name = ‘Table_Name’) Or IF EXISTS (SELECT 1 FROM sys.tables t WHERE schema_name(Schema_id) = ‘Schema_Name' AND t.name = ‘Table_Name’) Or IF OBJECT_ID(‘schemaName.TableName, 'U') IS NOT NULL DROP TABLE SchemaName.TableName; | Anytime a system table is referenced and contains a filter to a TableName, the SchemaName should also be included in the query.
Heap Tables (Case by Case) | Create Table With (Distribution = REPLICATE, Location = USER_DB) | Create Table With (Distribution = REPLICATE, HEAP) | If not explicitly specified, Synapse creates Clustered Columnstore Index (CCI) automatically. If CCI is not desirable, perform this change.
Temporary Tables | Create Table #Temp with(Distribution = REPLICATE, Location = USER_DB) | Create Table #temp With(Distribution = ROUND_ROBIN) | Temporary table are not allowed to be created with a replicated distribution. All temporary table need to be changed to permanent tables or the distribution needs to be changed to round_robin Remove Location = User_DB as this is no longer needed.
With Clause with out an Index | With (Distribution = Hash(column_name)) Or With (Distribution = Round_Robin) | With (Distribution = Hash(column_name), HEAP) Or With (Distribution = Round_Robin, HEAP) | Tables created without an index in the with clause on APS need to be converted to explicitly state the index should be a HEAP.
UTC and GetDate() |  |  | See Slide on UTC date conversion.

## Slide 41: Stored Procedure Change for Temp Tables

## Slide 42: UTC Date Conversion – GETDATE()

## Slide 43: Migration Tools Steps – UTC Date Conversion

## Slide 44: Migration Tools Steps – UTC Date Conversion

## Slide 45: APS to Synapse Migration

## Slide 46: Migration Process and Tools

## Slide 47: Migration Tools Steps
Create DDL scripts from APS. 1_CreateDDLScripts
Convert DDL scripts (Schema and #TEMP changes). 2_ConvertDDLScriptsDriver
Create Data Export/Import Scripts. 3_CreateAPSExportScriptSynapseImportScript
Create External Tables for Synapse. 4_CreateExternalTablesSynapse
Run Scripts for Migration. 5_DeployScriptsToSynapse
  Export Data to Azure – Scripts from step 3 above
  Create Tables/Views/SPs – Scripts from step 2 above (SP’s require manual changes first)
  Import Data to Synapse – Scripts from step 3 & 4 above

## Slide 48: Migration Process
APS
Create Table
Create Stats
Create Index
DDL
Script DDL Objects
1
Create APS Export & Synapse Import Scripts COPY INTO
(A) Export Data
5
Create View
Create Stored Proc Create Function
DML
Create User
Create Role
Security
CSV
RC
Data
Create Table
Create External Table
DDL
(C) Import Data
5
Create View
Create Stored Procedure
DML
Create User/DB User
Secure Objects/Data
Security
Create Ext Tables
CTAS/Insert
Export & Import Scripts
Create Synapse
External Tables
4
Convert DDLs
(B) Deploy Synapse
External Tables
5
3
2

## Slide 49: Migration Tools Steps – 1) Create DDL Scripts
Create config files for ScriptDDLScriptsDriver. This is a CSV file containing the following columns – see below.
Run CreateDDLScriptsDriver.ps1 and provide prompted info.
Parameter | Purpose | Value (Sample)
Database | Name of the DB to connect to | AdventureWorksDW
Active | 1 – Run line, 0 – Skip line | 0 or 1
DatabaseName | Name of the DB to connect to | AdventureWorksDW
SchemaName | Name of the object schema | dbo
OutputFolderPath | Relative path where the .sql file should be saved. Must have “\” on end. | \AdventureWorksDW\Tables\
FileName | Name of the file to store the script in. This should match the object name if possible | dbo_DimAccount
ObjectName | Name of the object to script. This must include the schema. | dbo.DimAccount
ObjectToScript | Used in logging only | SP, VIEW, TABLE, INDEX, STAT, ROLE, USER

## Slide 50: Migration Tools Steps – 1) Create DDL Scripts
CVS Script Config File(s)
CreateDDLScriptsDriver.ps1
Prompts for
  Location of the Config File(s)
  Security Setup (Integrated or not)
  MPP (APS) system User ID, and Password
Create Table A.sql
Create Table B.sql
Create Table C.sql
Create SP A.sql
Create View A.sql
PDWScripter.ps1
Produces DDL scripts
APS (PDW)
1 = Run the line
0 = Skip the line
Location of the output files. These are paths of the input files for the next step.

## Slide 51: Migration Tools Steps – 2) Convert DDL scripts
All Schema changes are enforced by the mapping rules defined in a schema mapping config file. All changes are illustrated below, using the sample schema mapping file below.
Sample Schema Mapping (schemas.csv) :
# | Text (case insensitive) (with or without “[ ]”) | Replace with | Before (Example) | After (Example)
1 | [APS_DB].[APS_Schema].[Table] | [Synapse_Schema].[Table] | CREATE/DELETE TABLE [AdventureWorksDW1].[dbo].[Tmp_Dates] | Create/Delete Table [aw1].[Tmp_Dates]
2 | [APS_Schema].[Table] | [Synapse_Schema].[Table] | CREATE/DELETE TABLE [dbo].[Tmp_Dates] | CREATE/Delete TABLE [aw1].[Tmp_Dates]
3 | [APS_DB].sys. Or APS_DB.sys. | .sys. | SELECT 1 FROM adventure_works.sys.schemas | SELECT 1 FROM sys.schemas
4 | ‘[APS_DB_Name].[APS_Schema].[Table]’ | ‘[Synapse_Schema].[Table]' | IF OBJECT_ID(‘[AdventureWorksDW1].[dbo].[DimAccount]’) IF OBJECT_ID(N'[AdventureWorksDW2].[dbo].[DimAccount]’) | IF OBJECT_ID(‘[aw1].[DimAccount]’) IF OBJECT_ID(N’[aw2].[DimAccount]’)
5 | ‘[APS_Schema].[Table]’ | ‘[Synapse_Schema].[Table]' | IF OBJECT_ID(‘[dbo].[DimAccount]’ IF OBJECT_ID(N’[dbo].[DimAccount]’) | IF OBJECT_ID(‘[aw1].[DimAccount] If OBJECT_ID(N’[aw1].[DimAccoun]’)

## Slide 52: Migration Tools Steps – 2) Convert DDL scripts
All DDL scripts are converted by applying the following changes:
If schema is omitted in object name, default schema is added to object name
Schema names are changed according to schema mapping
#TEMP tables syntax is adjusted. REPLICATE is replaced by ROUND_ROBIN. LOCATION=USER_DB is removed.
# | Text | Replace with | Before (Example) | After (Example)
1 | FROM [Table] | FROM [Schema].[Table] | FROM [DimAccount] | FROM [dbo].[DimAccount]
2 | EXECUTE StoredProcName | EXECUTE [Schema].[StoredProcName] | EXECUTE usp_CalculateExchangeRate | EXECUTE [dbo].[usp_CalculateExchangeRate]
3 | CREATE VIEW ViewName | CREATE VIEW [Schema].ViewName | CREATE VIEW vExchangeRate | CREATE VIEW [dbo].vExchangeRate
4 | CREATE TABLE Table | CREATE TABLE [Schema].Table | CREATE TABLE DimAccount | CREATE TABLE [dbo].DimAccount
Adding omitted schema names
# | Text | Replace with
1 | CREATE TABLE #TEMP WITH (DISTRIBUTION=REPLICATE) | CREATE TABLE #TEMP WITH (DISTRIBUTION=ROUN_ROBIN)
2 | CREATE TABLE #TEMP WITH (DISTRIBUTION=REPLICATE, CLUSTERED COLUMNSTORE INDEX) | CREATE TABLE #TEMP WITH (DISTRIBUTION=ROUN_ROBIN, CLUSTERED COLUMNSTORE INDEX
3 | CREATE TABLE #TEMP WITH (HEAP, DISTRIBUTION=REPLICATE) | CREATE TABLE #TEMP WITH (HEAP, DISTRIBUTION=ROUN_ROBIN)
4 | CREATE TABLE #TEMP WITH (HEAP, DISTRIBUTION=REPLICATE, LOCATION=USER_DB) | CREATE TABLE #TEMP WITH (HEAP, DISTRIBUTION=ROUN_ROBIN)
#TEMP tables syntax adjustments

## Slide 53: Migration Tools Steps – 2) Convert DDL scripts
Create schema mapping configuration file. This is a CSV file containing the following columns:
Create input and output directory configuration file. This is a CSV file containing the following columns:
Run PowerShell script ConvertDDLScriptsDriver.ps1 with prompted info.
Parameter | Purpose | Value (Sample)
ApsDbName | Name of APS Database | AdventureWorksDW
ApsSchema | Name of the schema in APS database | dbo
SynapseSchema | Name of the schema in Synapse database | aw1
Parameter | Purpose | Value (Sample)
Active | 1 – Run line, 0 – Skip line | 0 or 1
ApsDatabasesName | The name of APS database | AdventureWorksDW
SourceDirectory | Directory where the input source files that has APS schema names. This is the output files from previous step. | C:\AzureSynapseScriptsAndAccelerators\Migration\APS\Output\1_CreateMPPScripts\AdventureWorksDW1\Tables
TargetDirectory | Output directory of this step, where the scripts with new Synapse schemas will reside | C:\AzureSynapseScriptsAndAccelerators\Migration\APS\Output\2_ConvertDDLScripts\AdventureWorksDW1\Tables
DefaultSchema | The name of default schema for this database | dbo
ObjectType | Type of the object | Table, View, SP, Index, Statistic, Function, Role, User

## Slide 54: Migration Tools Steps – 2) Convert DDL scripts
The schema mapping configuration file needs to be created manually. The default name is schemas.csv.
It is a simple step to create the CSV file by first creating contents in an excel file (.xlsx), and then save it to a CSV file (.csv).
Manually create this Sample schema mapping .xslx file:
File Name: schemas_sample.xlsx
Schema CSS in all 3 APS DBs.
It is mapped to different names in Synapse: ST_CSS, DW_CSS, DM_CSS
As Input to ConvertDDLScriptsDriver.ps1 script.
File Name: schemas_sample.csv
Save As CSV File
“schemas_sample.csv”

## Slide 55: Migration Tools Steps – 2) Convert DDL scripts
APS DDL Scripts from Previous Step
Create Table Statements
Create Index Statements
Create Statistics Statements
Create View Statements
Create Proc Statements
Create Function Statements
CSV Config Files
Schema Mapping
Input & Output File Paths, and Schema Mapping configuration file.
Scripts with Synapse Schemas
Create Table Statements
Create Index Statements
Create Statistics Statements
Create View Statements
Create Proc Statements
Create Function Statements
Notes:
The output Scripts from this step are ready for review, test, and necessary manual changes.
ConvertDDLsScriptsDriver.ps1
The script adds missing schema names, maps source to target schema names, and updates #TEMP table options to prepare code to run in Synapse.
1 = Run the line
0 = Skip the line
Location of the output files. These are paths for the next step
Location of the input files. These are the paths from previous step.

## Slide 56: Migration Tools Steps – 3) CETAS(APS)/CTAS(Synapse)
Exporting data from APS to Synapse can be accomplished using Polybase. This script generates the export and import statements necessary to move the data.
Create a config file in the format below – see the next slide.
Run the script ScriptCreateExportImportStatementDriver.ps1. The script does not connect to the APS or Synapse. The only input for this script is the config.csv file

## Slide 57: Migration Tools Steps – 3) CETAS(APS)/CTAS(Synapse)
Parameter | Purpose | Value (Sample)
Active | 1 – Run line, 0 – Skip line | 0 or 1
DatabaseName | Name of the database in APS | AdventureWorksDW
OutputFolderPath | Name of the path to output the resulte to | C:\...\Migration\APS\Output\3_CreateAPSExportScriptSynapseImportScript\ExportAPS\AdventureWorksDW1
FileName | Name of the output file | DimAccount
SourceSchemaName | Name of the APS/Source Schema | Dbo
SourceObjectName | Name of the source object to work with | DimAccount
DestSchemaName | Name of the destination schema in Synapse | dbo
DestObjectName | Name of the destination object | DimAccount
DataSource | Name of the data source to use. This must already be created. | AZURE_BLOB_STORAGE
FileFormat | Name of the File Format to use when exporting the data. This must already be created. | DelimitedNoDateZip
ExportLocation | Folder path in the staging container. Each Table should have its own file location | /AdventureWorksDW1/dbo_DimAccount
InsertFilePath | Path to write the import statements | C:\...\Migration\APS\Output\3_CreateAPSExportScriptSynapseImportScript\ImportSynapse\AdventureWorksDW1\
CopyFilePath | Path to write the COPY statements | C:\...\Migration\APS\Output\3_CreateAPSExportScriptSynapseImportScript\CopySynapse\AdventureWorksDW1\
ImportSchema | Name of the new schema in Synapse | aw1
StorageAccountName | Name of the staging storage account | Apsmigrationstaging
ContainerName | Name of the container in staging storage account | aps-Polybase

## Slide 58: Migration Tools Steps – 3) CETAS(APS)/CTAS(Synapse)
CETAS Statement.sql
ScriptCreateExportImportStatementsDriver.ps1
Loops through the ScriptCreateExportImportStatementsDriver.cvs file and creates export/import statements
Config.csv

## Slide 59: Migration Tools Steps – 4) Create ext. tables Synapse
After the data has been exported from APS, the data now needs to be inserted into Synapse. Before this can occur, the external table needs to be created in Synapse. This is completed by using the create table statements and converting the statement into an external table.
Create a config.csv file in the format below – see the next slide.
Run the script ScriptCreateExternalTableDriver_V1.ps1. The script does not connect to the APS or Synapse. The only input for this script is the config.csv file

## Slide 60: Migration Tools Steps – 4) Create ext. tables Synapse
Parameter | Purpose | Value (Sample)
Active | 1 – Run line, 0 – Skip line | 0 or 1
OutputFolderPath | Name of the path where output files will be stored | C:\AzureSynapseScriptsAndAccelerators\Migration\APS\Output\4_CreateExternalTablesSynapse\AdventureWorksDW1\
FileName | Name of the output file | DimCusDimAccounttomer
InputFolderPath | Path to the create Table output from step 2 | C:\AzureSynapseScriptsAndAccelerators\Migration\APS\Output\2_ConvertDDLScripts\AdventureWorksDW1\Tables\
InputFileName | Name of the Create Table script | DimAccount.dsql
SchemaName | Name of the schema to create the external table in | dbo
ObjectName | Name of the external table to create | ext_DimAccount
DateSource | Name of the data source to use for the external table | AZURE_BLOB_STORAGE
FileFormat | Name of the File Format to use when exporting the data. Must already be created. | DelimitedNoDateZip
FileLocation | Folder path in the staging container. Each Table should have its own file location. | /AdventureWorksDW1/dbo_DimAccount

## Slide 61: Migration Tools Steps – 4) Create ext. tables Synapse
ScriptCreateExportImportStatementsDriver.ps1
Loops through the config.csv file and creates export/import statements
Config.csv
CreateExternalTable.sql
CreateTable.dsql

## Slide 62: Migration Tools Steps – 5) Deploy Scripts
The Deployment script is designed to run any .sql file. For the purpose of the migration, it can be used to deploy objects to Synapse. This tool can drop an existing object before running the .sql file.
Copy the Scripts from Source Repository and Place them on in a local directory.
  Any directory structure will work. As a suggestion this path can be used: C:\AzureSynapseScriptsAndAccelerators\Migration\APS\5_DeployScriptsToSynapse.
  Place the two PowerShell scripts in the above directory (RunDSQLScriptDriver.ps1 and RunSQLScriptFile.ps1)
  You can choose to put all your CSV configuration files under the above directory, or in a separate directory under it, such as: C:\AzureSynapseScriptsAndAccelerators\Migration\APS\5_DeployScriptsToSynapse\Config_Files
Select one of the sample configuration files for the purpose of your deployment. All the three sample configuration files use the same format. Sample configuration files provided:
  Export APS Data to Azure Blob Storage: ApsCreateExtTablesAndExportData.csv
  Create Tables/Views/SPs in Azure Synapse: SynapseCreateTablesViewsAndSPs.csv
  Import APS Data to Azure Blob Storage: SynapseImportData.csv

## Slide 63: Migration Tools Steps – 5) Deploy Scripts
Edit the one of the sample config files to fit the purpose of your deployment, referring to the definition of each column below:
Parameter | Purpose | Value (Sample)
Active | 1 – Run line, 0 – Skip line | 0 or 1
ServerName | Name of the SQL Server/Synapse/APS(PDW) | synapseserver.database.windows.net
DatabaseName | Name of the DB to connect to | AdventureWorksDW
FilePath | Path to the script that needs to be run. Do not put a ‘\’ on the end. | C:\AzureSynapseScriptsAndAccelerators\Migration\APS\Output\2_ConvertDDLScripts\AdventureWorksDW1\Tables
CreateSchema | 1 – Create Schema, 0 – Don’t create Schema | 0 or 1
ObjectType | Type of object to Create. Used to create the drop statement. Valid Values: “”, TABLE, VIEW, SP, (SCHEMA, STAT – Not implemented yet) | TABLE, VIEW, SP, SCHEMA, EXT
SchemaAuth | Should a Schema Authorization be needed when creating the schema, enter the name of the Authorization to use. If left empty, no authorization is created. | Login to Create Schema
SchemaName | Schema Name for the object to be created. | aw1
ObjectName | Name of the object that is being created. Used in creating the drop statement and logging. | Name of the object
ParentObjectName | Name of the parent object. Valid for statistics and indexes. | DimAccount
DropIfExists | DROP – Drop object if already exists, TRUNCATE - Truncate Table if exists, NO – Do not drop or Truncate if exist. | DROP
FileName | The name of the script file | dbo_DimAccount.dsql

## Slide 64: Migration Tools Steps – 5) Deploy Scripts
4. Run the PowerShell script (RunDSQLScriptsDriver.ps1). This script will prompt for the following information
      “Enter the name of the Script Config csv File.” – This will be the location\name of your configuration file.
        C:\AzureSynapseScriptsAndAccelerators\Migration\APS\5_DeployScriptsToSynapse: SynapseCreateTablesViewsAndSPs.csv or ApsCreateExtTablesAndExportData.csv or SynapseImportData.csv
      “How do you want to connect to SQL(ADPass, ADInt, WinInt, SQLAuth)?”
        ADPass – This should be used for SQL Authentication with Password (Azure)
        ADINT – Azure AD Authentication
        SQLAUTH – SQL Server Authentication with username and password.
        “Blank” – AD integrated Authentication
      “Enter the User Name to Connect to the SQL Server.” – User name with permission to create objects
      “Enter the Password for the User” – Enter the Password for the user – reads password as a secure string
      “Enter the name of the Output File Directory.” – Enter the location where the output log will be written
      “Enter the name of the status file.” – Enter the name of the Status File
5. Review the Status log for Success Failures.
  Review the status log file. The file name and location are the prompted values of the PowerShell program in step 3). The default location is the location of the PowerShell scripts with the file name status.csv.
    Should a failure occur, the Status log will set the Active flag to 0 for all successful objects created The Failures will remain Active = 1. This will allow the status log to be used as the Script Config file and only the failed objects will be run

## Slide 65: Migration Tools Steps – 5) Deploy Scripts
CVS Script Config File
RunDSQLScriptsDriver.ps1
Prompts: Login Info, Config File Location, log file location.
Reads the Config file
Loops through Config file and executes .dsql script where Active = 1
Create Schema A.sql
Create Table B.sql
Create Table C.sql
RunDSQLScriptsDriver.ps1
Executes the Drop if Exist if necessary
Executes the .dsql Script
Schema\Table Created
Status Log
Sets Active Flag = 0 if run successfully
Sets Active Flag = 1 on Failure
Records Status/Error Msg
Sample config file for creating tables/views/SPs in Synapse. File Name: SynapseCreateTablesViewsAndSPs.csv

## Slide 66: Change Examples

## Slide 67: Table Schema Change
The schema mapping must be performed for all “Create Table” statements. ‘Heap’ Table must be specified explicitly in Synapse. Otherwise, Synapse creates Clustered ColumnStore Index (CCI) for the table.
-- Synapse
CREATE TABLE [aw1].[DimAccount]
(
…
)
WITH(CLUSTERED INDEX ([AccountKey] ASC), DISTRIBUTION = REPLICATE)
-- APS
CREATE TABLE [dbo].[DimAccount]
(
…
)
WITH(CLUSTERED INDEX ([AccountKey] ASC), DISTRIBUTION = REPLICATE)

## Slide 68: Stats and Index Change
To speed up the data migration, we will remove “Create Index” and “Create Statistics” statements, put them in a separate file, update the schemas, save the file for later use. After the data migration, these Indexes and Statistics will be created in Synapse environment.
-- Synapse
CREATE INDEX [idx_ProductKey]
ON [aw1].[DimProduct]
([ProductKey])
CREATE STATISTICS [stat_ProductColor]
ON [aw1].[DimProduct]
([Color])
-- APS
CREATE INDEX [idx_ProductKey]
ON [dbo].[DimProduct]
([ProductKey])
CREATE STATISTICS [stat_ProductColor]
ON [dbo].[DimProduct]
([Color])

## Slide 69: View Schema Change
Schema mapping in Views. Same DDL schema mapping rules apply to Views.
-- Synapse
CREATE VIEW [aw1].[vDimProduct] AS
SELECT *
FROM dbo.DimProduct
WHERE Color='Black';
-- APS
CREATE VIEW [dbo].[vDimProduct] AS
SELECT *
FROM dbo.DimProduct
WHERE Color='Black';

## Slide 70: Stored Procedure Schema Change
The new schemas of the target Synapse Stored Procedures will replace APS schemas, with the mappings defined in the schema mapping configuration file
( ‘schema.cs’) explained earlier.
-- Synapse
CREATE PROC [aw1].[sp_GetBlackProducts] AS
BEGIN
  CREATE TABLE aw1.DimProduct
  WITH (DISTRIBUTION = HASH ([Product_Key]), HEAP)
  AS
  SELECT *
  FROM [aw1].DimProduct WHERE Color='Black'
END
-- APS
CREATE PROC [dbo].[sp_GetBlackProducts] AS
BEGIN
  CREATE TABLE dbo.DimProduct
  WITH (DISTRIBUTION = HASH ([Product_Key]), HEAP)
  AS
  SELECT *
  FROM [dbo].DimProduct WHERE Color='Black'
END

## Slide 71: Q&A

## Slide 72: Thank you